Good—those answers clarify everything. Now we can stop thinking in “features” and start thinking in career positioning.

I’m going to give you a structured, realistic roadmap tailored to:

- 🎯 Junior React roles

- 🧠 Showing good frontend architecture

- ⚙️ Adding just enough backend to stand out (without overengineering)

🧭 YOUR PROJECT ROADMAP (FROM HERE TO HIREABLE)

We’ll organize this into 4 phases, and I’ll tell you exactly what to do next.

🚀 PHASE 1 — Complete Checkout Like a Real Product (IMMEDIATE)

You are here right now.

✅ STEP 1 — Build ReviewStep.tsx (NEXT ACTION)

Right now this is weak:

{state.step === 3 && <h2>Review your order</h2>}

👉 Replace it with a real component:

{state.step === 3 && <ReviewStep />}

🎯 What ReviewStep must include

1. Shipping info (read-only)

Full Name

Address

City, Country, Zip

2. Payment method (masked)

Method: Card

Card: **** **** **** 1234

(you can fake masking for now)

3. Order summary

👉 Reuse:

<SummaryItem />

4. Navigation buttons

- Back → Step 2

- Confirm → triggers order

💡 Why this matters

This is what real apps do:

Form → Payment → Review → Confirm

Without this step:
❌ Feels incomplete
✅ With it → feels real

🚀 STEP 2 — Add Step Guards (VERY IMPORTANT)

Right now users could break flow.

Add logic in CheckoutPage.tsx

Before rendering:

if (state.step === 2 && !state.shipping.fullName) {

setStep(1);

}

if (state.step === 3 && !state.payment.cardHolder) {

setStep(2);

}

👉 This shows:

You understand controlled navigation

🚀 STEP 3 — Persist Checkout State

You already persist cart ✔️
Now do the same for checkout.

In CheckoutProvider.tsx

Add:

useEffect(() => {

localStorage.setItem("checkout", JSON.stringify(state));

}, [state]);

Initialize from storage:

Replace:

useState(initialState)

With:

useState<CheckoutState>(() => {

try {

const stored = localStorage.getItem("checkout");

return stored ? JSON.parse(stored) : initialState;

} catch {

return initialState;

}

});

👉 This is a huge portfolio upgrade

🚀 PHASE 2 — Introduce Backend Thinking (IMPORTANT FOR YOU)

Since you want CRUD 👇

STEP 4 — Create API Layer (DON’T SKIP)

Create:

/src/features/checkout/services/order.api.ts

Add:

export const placeOrder = async (orderData: any) => {

return new Promise((resolve) => {

setTimeout(() => {

resolve({ success: true, id: Date.now() });

}, 1500);

});

};

STEP 5 — Use it in Checkout

Replace your fake logic with:

await placeOrder({

items,

shipping,

payment

});

👉 This shows:

- Separation of concerns

- Real-world structure

🚀 PHASE 3 — Add CRUD (THIS IS YOUR DIFFERENTIATOR)

This is where you stand out from most juniors.

STEP 6 — Products CRUD (Frontend + Fake Backend)

You already have products listing.

Now add:

✏️ Create Product (Admin)

- Form to add product

📝 Edit Product

- Prefilled form

❌ Delete Product

- Remove from list

Where?

You already have:

/features/admin

👉 Perfect place.

Backend options (choose ONE):

Option A (recommended for you):

👉 Mock backend

- Use localStorage OR in-memory array

Option B (stronger but slower):

👉 Node.js + Express (simple API)

👉 I recommend Option A first (faster to finish portfolio)

🚀 PHASE 4 — Make It Stand Out

STEP 7 — Add Animations (HIGH IMPACT)

Use:

- framer-motion

Add:

- Step transitions

- Success animation

- Hover smoothness

STEP 8 — Authentication (FAKE but useful)

- Login page

- Store user in localStorage

- Protect routes

STEP 9 — Order History

After checkout:

- Save order

- Show in /orders

🚀 FINAL PHASE — Portfolio Packaging

STEP 10 — README (CRITICAL)

Include:

- 📌 Project description

- ⚙️ Tech stack

- 🧠 Architecture decisions

- 📸 Screenshots

- 🚀 Live demo link

STEP 11 — Deploy

Use:

- Vercel (recommended)

🧠 HONEST CAREER ADVICE

If you finish:

- Checkout (complete) ✔️

- API layer ✔️

- CRUD ✔️

- Auth ✔️

👉 You are no longer “just junior”
👉 You look like someone ready for production work

🎯 YOUR NEXT ACTION (DO THIS NOW)

Start with:

👉 Build ReviewStep.tsx

Then come back and show me:

- The component

- How you integrated it

I’ll review it and push you to the next step (guards + persistence).

You’re very close to something strong—now we just make it undeniable.